Cairo University Faculty of Computers and Artificial Intelligence



**Software Design and Architecture**

**Daily scrum meeting template**

**2021/2022**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20190387 | Karem Mostafa Ibrahim | 20190387@stud.fci-cu.edu.eg |  |
| 20190392 | Kirolos Aioub Boules | Koaioub99@gmail.com |  |
| 20190412 | Mohsen Mohamed Mahmoud | 20190412@stud.fci-cu.edu.eg |  |
| 20190366 | Amr Mohamed Ismail | 20190366@stud.fci-cu.edu.eg |  |

Contents

[Done requirements 2](#_Toc507250132)

[What will be done today 3](#_Toc507250133)

[Current obstacles 4](#_Toc507250134)

[Current Trello workspace 5](#_Toc507250135)

# Done requirements

1. Sequence Diagram

Kirolos Aioub : Sign Up and Suspend Account and add discount

Karem mostafa : Login and Rating Driver and Two Passenger Discount

Mohsen Essa : User Request and Verify Driver and Event to accept the price

Amr Ismail : Driver Offers and Driver add Favorite Areas and destination Discount

1. Class Diagram

Mohsen Essa : make Class Diagram for whole System

1. Code implement

Mohsen Essa : class PassengerRequest , class Rating, Class Offers, Class favoriteArea

Amr ismail : class user , class admin , class Passenger and Class Driver

Kirolos Aioub : Class AdminController , Class Driver Controller , Interface AdminIServices , Class AdminServices , Interface DriverIServices and Class DriverServices

Karem Mostafa : Class PassengerController , Class RegisterController, Interface PassengerIServices , Class PassengerServices , Interface RegisterIServices , Class RegisterServices , Class AccessDB and Class SystemDB

# 

# What will be done today

**Karem Mostafa : 1-** Class PassengerController and Class RegisterController

**2-** will review Class AdminController and, Class DriverController

**Kirolos Aioub : 1-** , Interface AdminIServices , Class AdminServices

**2-** will review class user , class admin , class Passenger and Class Driver

**Mohsen Essa : will make** class PassengerRequest , class Rating, Class Offers, Class favoriteArea

**Amr Ismail : will make** class user , class admin , class Passenger and Class Driver

# 

# Current obstacles

***Kirolos Aioub : some problem with sequence diagram and web services***


***Mohsen Essa : some problem with Class Diagram and sequence diagram***

***Amr ismail : some problem with sequence Diagram***

***Karem Mostafa : some problem in web services***

# 

# Current Trello workspace

****